CONFIDIA — Portfolio pitch (Holberton Webstack)

Clément Defer · solo project · planned duration: under 4 weeks (27 days)

This document is meant as a guide for the oral pitch (max 10 minutes). The slides will be in English, as required by the curriculum. Here I keep a looser tone to prepare what I actually want to say.

1. Solo or team

I’m doing the project solo. Not because I’m against teamwork, but because I already have a fairly clear idea of what I want to build, and I’d rather keep control over the scope. Solo, the real risk is aiming too big. So from day one I’m forcing myself into a really small MVP, even if it means showing later what the product could become.

2. What I want to build

CONFIDIA is a digital hub for administrative life. The basic idea is simple: today your invoices live in your emails, your appointments live in a calendar, your documents are scattered all over the place, and you waste a ridiculous amount of time looking for information. CONFIDIA aims to centralize that in one application, with a layer of intelligent assistance later on.

For Holberton, I’m not going to ship the full vision. The Portfolio version stays intentionally limited: authentication, a dashboard, a merged calendar, real document management (upload, list, detail), a structured API, a PostgreSQL database, and a documented Docker deployment. Messaging, payments, electronic signature and advanced AI, I’m keeping those out of the MVP. They can show up as next steps, not as delivery promises.

3. Why this project

First because the problem actually speaks to me. Then because it lets me show exactly what’s expected from an Application Designer and Developer: analyze a need, mock it up, set up a layered architecture, build front and back, secure it, test it, deploy it. This isn’t just “a nice UI”. It’s a real piece of product, even if it’s reduced.

It’s also the project I want to be able to show in a job interview, for example. Something with a clear intention.

4. How I want to build it

Main stack: Flutter on the client side (web first for the Holberton demo, with a mobile base already planned), FastAPI in Python for the API, PostgreSQL for the data, Keycloak for OAuth2/OIDC auth if time allows, otherwise a clean JWT auth on the FastAPI side as plan B. Docker Compose to run the whole thing. GitHub Actions for a minimum of CI.

On the method side, I break the work into short sprints, with a Kanban board. Every week has a visible deliverable. I document as I go, not at the end in a panic.

5. Is it doable in under 4 weeks

Yes, if I stay disciplined on the scope. The front-end mockup already exists for the most part, and that’s an advantage. For the pitch, I’m presenting the project as a structured start: framing, MVP, planning. For the development, I’m not rebuilding the UI from scratch, but I’m refocusing the work on what’s missing for an end-to-end demoable product: real API, persistence, auth, tests, deployment.

What I’m deliberately cutting to hit the deadline: multi-mailbox support, third-party calendar sync, payments, e-signature, advanced org chart, real AI in production. An AI mock can stay to illustrate the architecture, without making it a critical dependency.

6. Learning objectives

What I want to learn or strengthen with this project:

Design a secure full-stack application, not just screens. Put a layered architecture into practice (API, domain, infrastructure). Hook up a real relational database and handle data access. Deploy with Docker and document the production setup. Write useful tests and a minimal CI. Run a solo project with a realistic plan, real trade-offs, and a clear demo.

7. Technologies

Frontend: Flutter, Riverpod, GoRouter. Backend: FastAPI, Python 3.12, Clean Architecture. Data: PostgreSQL. Auth: Keycloak (target) or FastAPI JWT (plan B). Infra: Docker Compose, GitHub Actions. Quality: unit/API tests, lint, README + deployment docs.

8. Third-party services

Possible depending on time: Keycloak for identity, Paperless-ngx for document indexing, Nextcloud for storage. If that gets too heavy for 4 weeks, I simplify: local/API storage + PostgreSQL, and I document the integrations as future evolutions. What matters for the Holberton jury is an app that works on the agreed scope.

9. Challenges already identified

The biggest risk is scope creep. CONFIDIA can easily turn into “too many modules”. Second point: getting several Docker services to live together without burning the whole of week 2 on that. Third: secure auth, which always takes longer than expected. Fourth: keeping a stable demo for pitching day and for the final defense, even if some pieces stay mocked.

Strategy: an MVP locked in writing, a technical plan B on auth and storage, and a demo checklist from week 3.

10. 27-day schedule (overview)

Week 1: final framing, MVP mockups, SQL schema, API skeleton + auth, Kanban board ready.

Week 2: document and profile endpoints, front connection, upload/list/detail.

Week 3: minimal dashboard, basic security hardening, tests, Docker Compose usable by someone else.

Week 4: UI polish, documentation, CI, demo rehearsal, buffer for the unexpected.

Day-by-day detail will go on Trello / Kanban. The point isn’t to show a perfect schedule, it’s to keep a sustainable pace and visible deliverables every week.

11. What I’ll show in the demo

Account creation / login. Access to the dashboard. Import a document. Open the document page. Logout. And behind the scenes: the API responding, the database persisting, Docker starting what’s needed. If I have time, a quick look at “what comes next” (calendar, AI), clearly marked as out of MVP.

12. Pitch closing (for the day of)

Short version I can say at the end of the slides:

"CONFIDIA is a focused portfolio MVP: a secure document hub with a real API, a Flutter client, and a deployable Docker setup. I’m building it solo in under four weeks, with a strict scope, clear learning goals, and a demo that works end to end. Happy to take your questions."